FitSense - Personalized Fitness Recommendations Powered by AI

Phase 4: Project Planning Phase

―――――――――――――――――――――――――――――――――――――――――――――――――――――――

Project Team & Contributors

| Role | Name | Key Responsibility |
| --- | --- | --- |
| Team Leader | S Udhaya kumar | Project Architecture, Google Gemini AI Integration & Backend Orchestration |
| Team Member | H R Thiyagarajan | RESTful API Design, Route Controllers & Service Business Logic |
| Team Member | K Siril sandro | MongoDB / Mongoose Schemas, JWT Security & Cryptography |
| Team Member | D S Amarnath | Postman API Automation, Verification Testing & Documentation |

1. Planning Methodology & Sprint Framework

FitSense was executed under the Agile Scrum project management framework over four two-week sprints. The project development was decomposed into five core Epics representing distinct functional domains. This phase details the Work Breakdown Structure (WBS), Milestone Schedule, RACI Matrix, and Risk Management Plan.

2. Work Breakdown Structure (WBS)

| WBS Code | Epic / Task Name | Deliverable Output | Assigned Lead |
| --- | --- | --- | --- |
| 1.0 | Epic 1: Project Architecture | Layered Architecture, MVC Blueprint, ER Schema Design | S Udhaya kumar |
| 1.1 | Requirements & Case Study | Functional requirements document and problem statement | H R Thiyagarajan |
| 1.2 | System Design & Schemas | Mongoose schema designs and API specifications | K Siril sandro |
| 2.0 | Epic 2: Project Setup & Config | Node.js environment, npm package initialization, .env | S Udhaya kumar |
| 2.1 | Express Server Gateway | app.js and server.js HTTP listener setup | H R Thiyagarajan |
| 2.2 | Database Connection | config/db.js MongoDB Atlas cluster connection | K Siril sandro |
| 3.0 | Epic 3: Backend Development | Core RESTful API controllers and routing implementation | Team Team |
| 3.1 | User Authentication Module | bcryptjs password hashing and JWT token issuance | K Siril sandro |
| 3.2 | Workout Management CRUD | Add, View, Update, Delete workout controllers | H R Thiyagarajan |
| 3.3 | Search Engine Module | Regex query matching name, category, and date | H R Thiyagarajan |
| 3.4 | Google Gemini AI Service | Prompt engineering & @google/genai SDK integration | S Udhaya kumar |
| 4.0 | Epic 4: Database Configuration | Indexes, validation rules, and schema hooks | K Siril sandro |
| 5.0 | Epic 5: Execution & Testing | Automated Postman test suite and verification evidence | D S Amarnath |

3. Sprint Milestone Schedule

| Sprint | Duration | Key Focus Area | Milestone Target |
| --- | --- | --- | --- |
| Sprint 1 | Days 1–5 | Ideation, Architecture & Environment Setup | Finalized architecture, initialized repo, configured MongoDB. |
| Sprint 2 | Days 6–10 | Authentication & Database Modeling | Deployed User schema, bcrypt hashing, and JWT middleware. |
| Sprint 3 | Days 11–16 | Workout CRUD & Gemini AI Integration | Completed workout endpoints, search queries, and AI services. |
| Sprint 4 | Days 17–20 | Automated Testing, Docs & Demonstration | Postman test suite execution, technical documentation, demo videos. |

4. RACI Responsibility Matrix

RACI Definitions: R = Responsible (executes the task), A = Accountable (approves deliverable), C = Consulted (provides input/feedback), I = Informed (kept updated on progress).

| Project Deliverable | S Udhaya kumar | H R Thiyagarajan | K Siril sandro | D S Amarnath |
| --- | --- | --- | --- | --- |
| Project Architecture & MVC Blueprint | Accountable / R | Consulted | Consulted | Informed |
| Database Schemas & Data Modeling | Accountable | Consulted | Responsible | Informed |
| Authentication & Security Guard | Consulted | Informed | Responsible | Consulted |
| Workout CRUD & Search Controllers | Accountable | Responsible | Consulted | Informed |
| Google Gemini AI SDK Service | Responsible / A | Consulted | Informed | Consulted |
| Postman Test Suite & Evidence | Accountable | Consulted | Consulted | Responsible |
| Technical Documentation & Report | Accountable / R | Responsible | Responsible | Responsible |

5. Risk Management & Mitigation Matrix

| Risk Description | Severity | Impact Analysis | Mitigation Strategy |
| --- | --- | --- | --- |
| Gemini API Rate Limiting / Latency | Medium | AI endpoints return timeout or 429 status. | Centralized error handler catches API exceptions with user-friendly fallback guidance. |
| Token Expiration & Security Leakage | High | Unintended access to user workout history. | Strict 24-hour token expiry; sensitive credentials stored exclusively in gitignored .env. |
| MongoDB Cloud Connectivity Loss | Medium | Server fails to start or query drops. | Mongoose reconnect handlers and automated error logging in config/db.js. |